Emergency Board Meeting

September 21-2026

Wolf Fuentes Property

Meeting Called to Order by Roger Johnson – President at about 6:00 pm

Subject: Emergency conditions – Road maintenance

CURRENT STATUS:

Roger Johnson, Mike Wimmer, Wolf Fuentes, and Joe Campbell completed an inspection of the roads on 9/21/26 with the following results for Prioritization:

- Pinon - Major Culvert work and Fiber optics line showing

  - Lowest priority due to Traffic

- Bobcat – Major Culvert work:  Road Closed

  - Highest Priority

- Southern Trail Culvert – Caved in.  Will need new Culverts

Any culvert with underground wiring exposed, Mike W. will contact utility companies for the inspections and repairs.

- Mike Wimmer has been taking the lead on this and will continue to do so

- Asking the companies to basically follow their lines, examine them for damage and rebury as needed.

Laura Nelson will provide Cones to help mark work zones

Mike Wimmer will provide Caution Tape

Wolf Fuentes will investigate additional equipment for repairs

- Austin does he have contacts?

Road Committee will do the repairs on Bobcat and Pinon with the equipment that each member owns.

Austin McCormick

- Diane Campbell to contact him – to review rates and future work to be done

Current Balance – about $2038.00

- A check for $80 to be deposited once bank signers are authorized

Community Well:

Diane Campbell received a request from Jimmie Sue to clarify landowners’ use of well regarding Laurance Whitlow real estate contract.  Responded.

Road Committee:

- Roger Johnson

- Wolf Fuentes

- Mike Wimmer

- Laura Nelson (unofficial)

Road Committee: Laura made motion to accept Road Committee, 2nd by Wolf. Motion Carried.

Reviewed Everything to this point: Motion made by Roger to accept what we have, 2nd by Diane.  Motion Carried.

Motion to adjourn made by Roger at 7:03, 2nd by Mike – Meeting adjourned